## Slide 1: Monthly Business Review LendingTree (LT)
01-June-2026

## Slide 2: LT–V2 Joint Delivery Snapshot
Key Highlights Across Workstreams
Objective: Showcase collaborative delivery efforts between LT and V2 teams across major projects
Project Focus Areas:
  WordPress Modernization (WPM)
  SEO & Conversion Enhancements
  CanopyNext Platform Expansion
  Core Platform Optimizations (Offers, FLEX, Phoenix)
Cadence & Alignment
  Weekly Workstream Standups Progress sync, blockers discussion, and sprint planning by project leads
  Bi-Weekly Governance Reviews Led by LT Managers and V2 Leads to assess delivery health, velocity, and quality
  Monthly Leadership Touchpoints Cross-functional alignment with business/product stakeholders for strategic priorities

## Slide 3: LT–V2 Joint Delivery Snapshot | Key Highlights Across Workstreams
Project​ | LT Manager​ | V2 Team​ | What We Delivered / Are Solving | 
 |  |  | Completed | In-progress
WPM Scrum | Robert Ploeger​ | Dayanand Harpreet | Contact-us Page ¦ Support Chat Widget CSS update LendingTree.com – Implement New Carpentry Site Header Admin-Controlled Toggle to Disable Yoast Schema Output to Accelerate WordLift Rollout Contact Us Page ¦ Error decoding MKT_TRACK cookie for SalesForce contact us submissions [High-Priority] Enforce Trailing Slash Redirects for Eligible LendingTree URLs [NGINX] Add Routing for WPM-Hosted llms.txt Upgrade User Role Editor Plugin to Prevent Privilege Escalation via CSRF Update miniOrange SSO (SAML 2.0) on WPM from v 5.1.3 → Latest Version Total of 12 pages were made live from WPM | Update NGINX to Use Wildcard Routing for Banking Vertical (WPM-1806) Writer Pages ¦ Update Email Icon To Contact Form Flow (WPM-1816) Writer Pages ¦ Remove /wpm/ From Writer Detail Page Pagination and Article URLs (WPM-1836) Writer Pages ¦ Fix Yoast SEO Author Archive Indexability to Use ByLine-Based Post Counts (WPM-1817) Update NGINX to Use Wildcard Routing for Home Vertical (/home/*) (WPM-1805) Remove deprecated fire_jenkins_test stage from lt-www-nginx .gitlab-ci.yml (WPM-1831) [NGINX] Our Advertising Partners Page (WPM-1820)
Consumer Experience Team | Robert Ploeger​ | Harpreet​ | Tracking ¦ view and click event required variables WP - tracking - element - standalone button - add component view WP - tracking - component/element - Icon CTA List - component copy variables Tracking ¦ Remaining blocks to implement required view and click event variables | Update NGINX to Use Wildcard Routing for Banking Vertical (WPM-1806) Writer Pages ¦ Update Email Icon To Contact Form Flow (WPM-1816) Writer Pages ¦ Remove /wpm/ From Writer Detail Page Pagination and Article URLs (WPM-1836)
SEOD​ | Robert Ploeger​ | Himanshu​ | Accessibility & WCAG Compliance CMS / Editorial Experience Enhancements SEO / Structured Data Improvements Platform / Plugin Maintenance UI Standardization / Design System Cleanup | VP - LLM Optimization ¦ Discovery: Tabs
Consumer Web​ | Robert Ploeger​ | Amul Parutagale​ | Continued enhancement and maintenance work on the Financial API, Ratings & Reviews API, Carpentry, and Loan Officer API Implemented GTM updates for WWW and advertiser click tracking. Added Optimizely session-storage variables to GTM Offers tracking. | Carpentry : Yantr > Carpentry Migration ¦ Reverse Mortgage Calculator Yantr > Carpentry Migration ¦ Home Equity Loan Calculator LoanOfficerContentJobs: Move secret settings to Parameter Store Remove Duplicate Reviews for Multiple Lenders Develop a technical design to eliminate LenderAPI lender sync to average ratings as ratings are added. Financial API: Fix problems with interestrates/average api.

## Slide 4: LT–V2 Joint Delivery Snapshot | Key Highlights Across Workstreams
Project​ | LT Manager​ | V2 Team​ | What We Delivered / Are Solving | 
 |  |  | Completed | In-progress
Phoenix​ | Douglas Brown​ | Kunal Badgujar​ | Remove New Relic from Phoenix Renderer (lt-phoenix-master) API: Unit tests for helpers/text.js API: Upgrade Testing Framework Recommendation for FCS/NFCS & Credit Nodes on Inside Flow Phoenix API: Identify Unused Endpoints API: Unit tests for Branch Node Logic PBLT - Clear User's Session | Exclude process node (partner service session / Phoenix internal APIs) from WWW NGINX reverse proxy PHX - HIGH IMPACT Comprehensive Unit Tests
SLE | Sushanth Kancharla​ | Puspendu Bhushan Payal Butala ​ | Delivered the core onboarding framework for SLE, including entry gating, onboarding flows, and required cross-application integrations. Integrated TreeBranch, Twilio, and Partner Creation workflows to support the end-to-end onboarding experience. Implemented the Canopy sign-up experience and onboarding redirection flows. Resolved key UI and user experience issues to improve onboarding reliability and alignment with design specifications. | Auth + 2FA​ Onboarding Flow​
FLEX​ | David Wilson​ | Saurabh Choudhary​ | Identity Verification - Fast Follow Insurance Cross Sell - Delty Autos Marketing Ping-Post Bid API | Marketing Ping-Post Bid API Identity Verification in BL & HE Ping/Post Marketing Bid API – Phase 1 (Personal Loans)

## Slide 5: Suggestions | Recommendations | Next Steps
# | Description | Action Owner | Status
1 | Setup monthly review meeting with other LT stakeholders | Kapil / Kanhai | In Progress
2 | Discuss and plan for future road map for next quarter | Kapil / Kanhai | In Progress
3 | AI adoption data matrix | Kanhai | In Progress
4 | QA automation project demo | Kanhai | In Progress
Suggestions / Recommendations
Showcase of QA Automation implementation
AI in SDLC – Experiences and Success Factors
Actions Items

## Slide 6: Project Details

## Slide 7: Project Metrics- Consumer Web
Key Achievements and Project Roadmap​
Continued development and enhancement efforts across Carpentry, Financial API, and GTM | WWW initiatives, supporting ongoing platform improvements and business priorities.
Delivery quality remains strong with minimal rework observed during the reporting period.
No significant team, process, or operational blockers impacted delivery execution
  Risks / Constraints/ Update
Delivery quality remains strong with minimal rework; however, quality trends will continue to be monitored to sustain current performance levels.
Chart: Rework Trend
| 2025: LCW 12/01- 12/31 | 2026: LCW 01/01 - 01/31 | 2026: LCW 02/01 - 02/28 | 2026: LCW 03/01 - 03/31 | 2026: LCW 04/01 - 04/30 | 2026: LCW 05/01 - 05/31
V2 | 0 | 0 | 0 | 3 | 0 | 0
LT | 0 | 0 | 0 | 0 | 0 | 0
Chart: Throughput Distribution
| 2025: LCW 12/01- 12/31 | 2026: LCW 01/01 - 01/31 | 2026: LCW 02/01 - 02/28 | 2026: LCW 03/01 - 03/31 | 2026: LCW 04/01 - 04/30 | 2026: LCW 05/01 - 05/31
V2 | 20 | 24 | 22 | 17 | 29 | 23
LT | 103 | 114 | 113 | 93 | 116 | 108

## Slide 8: Project Metrics – Consumer Experience Team (CET)
Key Achievements and Project Roadmap
  Development and enhancement efforts are continuing for the Credit Cards initiative under the following epics: CET-110 (LT Homepage Fast Follow) and CET-195 (LT Homepage Phase 2).
  The last two sprints were completed with minimal carryover (3 story points) and no ticket reopenings, reflecting strong delivery quality, effective sprint planning, and execution.
  The carryover was due to a dependency on stakeholder validation, as the reporter (Stacey) was unavailable during the sprint due to planned vacation.
  After providing support for CET for one sprint , Harpreet have transitioned back to the WPM board
  No significant team, process, or operational impediments impacted sprint delivery during the reporting period.
  Risks / Constraints/ Update
  Timely stakeholder feedback is important to avoid delivery delays.
  The move of resources back to WPM may slightly impact CET capacity and will be monitored in future sprints.
Chart: Throughput Distribution
| CET 03/24 - 04/07 | CET 04/07 - 04/21 | CET 05/05 - 05/19 | CET 05/19 - 06/02
V2 | 2 | 10 | 4 | 5
LT | 71 | 46 | 43 | 33
Chart: Rework Trend
| CET 03/24 - 04/07 | CET 04/07 - 04/21 | CET 05/05 - 05/19 | CET 05/19 - 06/02
V2 | 0 | 0 | 0 | 0
LT | 11 | 18 | 13 | 10
Chart: Carryover Trend
| CET 03/24 - 04/07 | CET 04/07 - 04/21 | CET 05/05 - 05/19 | CET 05/19 - 06/02
V2 | 5 | 0 | 3 | 0
LT | 28 | 47 | 15 | 28

## Slide 9: Project Metrics – WordPress Modernization Scrum
Key Achievements and Project Roadmap
  Continued development and enhancement efforts for the Credit Cards initiative, supporting ongoing product improvements and roadmap objectives.
  The last two sprints were completed with zero ticket reopenings and no carryover, demonstrating strong delivery quality and effective sprint execution.
  No team-side blockers or operational impediments were reported.
  Risks / Constraints/ Update
  Harpreet has transitioned back to the WPM team while continuing to provide support for selected CET initiatives.
  Resource capacity is currently shared across WPM and CET workstreams; delivery commitments will be monitored to ensure priorities remain aligned.
Chart: Throughput Distribution
| WPM 02/26 - 03/12 | WPM 03/12 - 03/26 | WPM 03/26 - 04/09 | WPM 04/09 - 04/23 | WPM 04/23 - 05/07 | WPM 05/07 - 05/21
V2 | 6 | 15 | 8 | 2 | 15 | 9
LT | 35 | 43 | 21 | 18 | 26 | 22
Chart: Rework Trend
| WPM 02/26 - 03/12 | WPM 03/12 - 03/26 | WPM 03/26 - 04/09 | WPM 04/09 - 04/23 | WPM 04/23 - 05/07 | WPM 05/07 - 05/21
V2 | 1 | 0 | 0 | 0 | 0 | 0
LT | 9 | 8 | 8 | 9 | 0 | 0
Chart: Carryover Trend
| WPM 02/26 - 03/12 | WPM 03/12 - 03/26 | WPM 03/26 - 04/09 | WPM 04/09 - 04/23 | WPM 04/23 - 05/07 | WPM 05/07 - 05/21
V2 | 0 | 0 | 0 | 3 | 0 | 0
LT | 17 | 0 | 11 | 11 | 0 | 3

## Slide 10: Project Metrics - SEOD
  Key Achievements and Project Roadmap
  VP discovery and enhancement activities are progressing as planned.
  Delivery throughput remained healthy across the reporting period, reflecting consistent execution and sprint predictability.
  The last two sprints were completed with zero carryover and no ticket reopenings, demonstrating improved delivery quality and planning effectiveness.
  No significant operational, process, or team-related blockers impacted delivery.
  Risks / Constraints / Updates
  A temporary reduction in throughput was observed during the latest sprint due to Himanshu's planned leave from 21–29 May 2026.
Chart: Throughput Distribution
| SEOD 03/10 - 03/24 | SEOD 03/24 - 04/07 | SEOD 04/07 - 04/21 | SEOD 04/21 - 05/05 | SEOD 05/05 - 05/19 | SEOD 05/19 - 05/31
V2 | 4 | 17 | 8 | 16 | 11 | 6
LT | 22 | 14 | 28 | 29 | 29 | 18
Chart: Rework Trend
| SEOD 03/10 - 03/24 | SEOD 03/24 - 04/07 | SEOD 04/07 - 04/21 | SEOD 04/21 - 05/05 | SEOD 05/05 - 05/19 | SEOD 05/19 - 05/31
V2 | 0 | 0 | 0 | 0 | 0 | 0
LT | 4 | 0 | 7 | 10 | 11 | 0
Chart: Carryover Trend
| SEOD 03/10 - 03/24 | SEOD 03/24 - 04/07 | SEOD 04/07 - 04/21 | SEOD 04/21 - 05/05 | SEOD 05/05 - 05/19 | SEOD 05/19 - 05/31
V2 | 0 | 0 | 0 | 0 | 0 | 0
LT | 2 | 0 | 6 | 0 | 16 | 0

## Slide 11: Project Metrics - Phoenix - Forms
Key Achievements and Project Roadmap
Continued delivery of the PHX – HIGH IMPACT initiative, with a focus on platform performance improvements, enhanced test coverage, and implementation of optimization recommendations.
Throughput remained stable with a positive upward trend over the reporting period. A single ticket (3 story points) was reopened, resulting in minimal impact to overall delivery.
No significant team-owned blockers or operational impediments impacted delivery during the reporting period.
Risks / Constraints / Updates
No active delivery risks or operational constraints have been identified at this time.
The recent increase in rework volume will be monitored to ensure it remains driven by enhancement and review activities rather than implementation defects.
Chart: Rework Trend
| 2025: PHX 12/1 - 12/31 | 2026: PHX 01/1 - 01/31 | 2026: PHX 2/1 - 2/28 | 2026: PHX 3/1 - 3/31 | 2026: PHX 4/1 - 4/30 | 2026: PHX 5/1 - 5/31
V2 | 6 | 0 | 2 | 2 | 1 | 3
LT | 4 | 2 | 5 | 10 | 6 | 27
Chart: Throughput Distribution
| 2025: PHX 12/1 - 12/31 | 2026: PHX 01/1 - 01/31 | 2026: PHX 2/1 - 2/28 | 2026: PHX 3/1 - 3/31 | 2026: PHX 4/1 - 4/30 | 2026: PHX 5/1 - 5/31
V2 | 21 | 17 | 11 | 14 | 21 | 14
LT | 29 | 50 | 36 | 49 | 58 | 70

## Slide 12: Project Metrics - SLE
Key Achievements and Project Roadmap
  Continued delivery of Small Lender Enablement (SLE) features and enhancements, with significant throughput growth in the latest reporting period.
  Maintained stable delivery performance
  The increase in reopen counts was primarily driven by process, dependency, and scope-related factors rather than implementation defects:
    SLE-144 was reopened due to an invalid issue and not because of any implementation defect.
    SLE-164 was reopened solely for a minor content/wording update and did not require any functional changes.
    SLE-170 was reopened due to a scope change identified after initial completion.
    SLE-178 was moved back to Open status because it was blocked by a dependent ticket and did not require any rework.
  No team side blockers or operational impediments were reported
  Risks / Constraints / Updates
  The SLE board has transitioned from a sprint-based model to Kanban
  Dependency related work may continue to impact ticket status changes and reopen metrics
Chart: Rework Trend
| 2026 2: SLE 02/11 - 02/25 | 2026 3: SLE 02/25 - 03/11 | 2026 4: SLE 03/11 - 03/25 | 2026 5: SLE 03/25 - 04/08 | 2026: SLE 04/08 - 04/30 | 2026: SLE 05/01 - 05/31
V2 | 0 | 0 | 0 | 4 | 5 | 13
LT | 6 | 5 | 5 | 6 | 18 | 8
Chart: Throughput Distribution
| 2026 2: SLE 02/11 - 02/25 | 2026 3: SLE 02/25 - 03/11 | 2026 4: SLE 03/11 - 03/25 | 2026 5: SLE 03/25 - 04/08 | 2026: SLE 04/08 - 04/30 | 2026: SLE 05/01 - 05/31
V2 | 5 | 12 | 14 | 15 | 13 | 20
LT | 78 | 61 | 73 | 76 | 58 | 116

## Slide 13: Project Metrics - FLEX
Key Achievements and Project Roadmap
Continued progress on the Marketing Ping-Post Bid API and Identity Verification Fast Follow initiatives.
Maintained stable delivery performance with minimal rework across the team.
Carryover remained low, with only 4 story points carried over in the last two sprints.
The lower throughput observed in Sprint 9 was primarily due to delays in completing FLEX-944. The ticket underwent multiple review cycles and was subsequently blocked because a dependent API was unavailable in the staging environment.
Risks / Constraints / Updates
QA bandwidth remains a constraint, with a current ratio of 6 developers to 2 QA engineers.
Dependencies on external teams for API availability, code reviews, and testing support may impact delivery timelines and sprint predictability.
Chart: Throughput Distribution
| Flex '26 Sprint 5: 3/5 - 3/19 | Flex '26 Sprint 6: 3/19 - 4/2 | Flex '26 Sprint 7: 4/2 - 4/16 | Flex '26 Sprint 8: 4/16 - 4/30 | Flex '26 Sprint 9: 4/30 - 5/14 | Flex '26 Sprint10: 5/14 - 5/28
V2 | 13 | 8 | 3 | 8 | 3 | 6
LT | 24 | 21 | 44 | 33 | 34 | 47
Chart: Rework Trend
| Flex '26 Sprint 5: 3/5 - 3/19 | Flex '26 Sprint 6: 3/19 - 4/2 | Flex '26 Sprint 7: 4/2 - 4/16 | Flex '26 Sprint 8: 4/16 - 4/30 | Flex '26 Sprint 9: 4/30 - 5/14 | Flex '26 Sprint10: 5/14 - 5/28
V2 | 0 | 3 | 0 | 0 | 0 | 0
LT | 2 | 5 | 4 | 6 | 2 | 6
Chart: Carryover Trend
| Flex '26 Sprint 5: 3/5 - 3/19 | Flex '26 Sprint 6: 3/19 - 4/2 | Flex '26 Sprint 7: 4/2 - 4/16 | Flex '26 Sprint 8: 4/16 - 4/30 | Flex '26 Sprint 9: 4/30 - 5/14 | Flex '26 Sprint10: 5/14 - 5/28
V2 | 0 | 0 | 2 | 0 | 0 | 4
LT | 16 | 26 | 5 | 11 | 5 | 6

## Slide 14: Thank You