## Slide 1: SLE
March Month Report 2026

## Slide 2: Agenda
Review of last month
  List of goals achieved in each sprint
  Key takeaways other than goals
Current State
  Challenges and Mitigation plans
Road Ahead
  Product Roadmap (next month, next quarter, long term)
  Resource requirements
  Skill upgrades

## Slide 3: Goals Achieved in March
2026: SC
  Created new table to allow custom components render in columns
  Created new contact tab and implemented adding new contacts and showing contacts in grid

## Slide 4: Completed Epic
Epic : SLE-4 : Contact & User redesign Done : 64%

## Slide 5: Metrics & Project Insights
Reopened Tickets :
No reopen tickets

## Slide 6: Metrics & Project Insights
Carryover Tickets
SLE Sprint 3
SLE-59: Create New Contact (Story Point 5)
Waiting for UAT
SLE-66 : Edit Contact (Story Point 2)
Blocked due to API changes
SLE Sprint 4
SLE-66 : Edit Contact (Story Point 2)
Blocked due to API changes
SLE-7 : Add Billing Address to Billing Tab ( Story Point 2)
Waiting for UAT
SLE-55 : Update Billing Tab
Blocked due to API changes (Story Point 2)
SLE-54
(Story Point 3) – In Progress
- Just picked 1 day before sprint

## Slide 7: Project RoadMap
Will move to New Team SLE ( Small Lender Enablement)

## Slide 8: Key Contributions Beyond Ticket Goals
Doing dev review for other UI tickets
Helping team members whenever needed in slack to identify any issues in Canopy

## Slide 9: Challenges Faced and Mitigation plan
User contact redesign has lot of questions and implementation changes midway due to API or design change

## Slide 10: Resources and Skills
Resources Requirement – No
Vue 2 and Vue 3