## Slide 1: LT Consumer Website (LCW)
March Report 2026

## Slide 2: Agenda
Review of last month
  List of goals achieved in each sprint
  Key takeaways other than goals
Current State
  Challenges and Mitigation plans
Road Ahead
  Product Roadmap (next month, next quarter, long term)
  Resource requirements
  Skill upgrades

## Slide 3: Goals Achieved in March
2026: March
  Financial API:
    Add Backfill Support to RatesSyncJob for Missing Historical Data
    Add Manual Sync API Endpoints for RealTimeRates
    Create Hangfire job to sync rates from staging to live table
    Add key and access for "MCP-apps“
  Loan Office Web: Maintenance work.
    Make 404's from GET loanofficerbyauthid a information log instead of an error
    Investigate logged errors in Sumo Logic

## Slide 4: Continue….
2026: March
  Carpentry: Component Level Tracking: 100% completed.
  Carpentry: Maintenance ticket
    Custom Partner Card Tooltip UX Adjustment
    Historic to Real Time Rate Data Carpentry Component
    Update Default Auto Leadbox footerText
    Build multi-card credit card interest calculator in Carpentry
    Add control for payment schedule and loan term range toggle in Loan Payment Calculator
  GTM | PHX | Implement LinkedIn Insight Tag client-side
  GTM | ValuePenguin Confluence Documentation Update
  GTM | CompareCards/CC.LT Confluence Documentation Update
  GTM | Spring Confluence Documentation Update
  GTM | Offers Confluence Documentation Update

## Slide 5: In Progress Ticket
Carpentry :
  Fix semantic HTML in leadboxes: Replace header element with div when use-headline-font is enabled
  Tracking | Carpentry event updates
  CET - Yantr - Mortgage Rate Table Step Improvements
Financial API - Generate Seed data for PLOffers - Dev &Stage
Financial API: Don't log an error in graphQL API when user doesn't supply a required parameter (400 Bad Request)
Ratings & Reviews API: Investigate and fix errors syncing some experience.com lenders
Ratings & Reviews: Fix incorrect rating count for Patriot Financial
Review API: Review Count Mismatch
GTM | WWW | Component tracking - homepage

## Slide 6: Metrics & Project Insights
Reopened Tickets: 0
Carryover Tickets: 0

## Slide 7: Story Points

## Slide 8: Key Contributions Beyond Ticket Goals
Helping tester to test all kinds of scenarios for the tickets and other application validation support.
Deployment support.

## Slide 9: Project Roadmap
LT | Site Navigation Overhaul Build
Yantr > Carpentry Migration | Business Loan Calculator
Yantr > Carpentry Migration | Daily Mortgage Rate Trends V2
Enable Custom Code Review Rules for GitLab Duo Integration
Financial API: Investigate and fix errors calling other APIs in GET rate-tables
GTM | Canopy updates

## Slide 10: Challenges Faced & Mitigation Plan
Rate Sync data was not loading in lower environment.
Challenge: Correct Rate Sync data was not available and has minimal data. Verifying test data changes was challenges.
Migration: Most of the changes are verified on Test migration data. Real time data was not received yet.

## Slide 11: Resources and Skills
Resources Requirement – NA
Skills Upgrade – We are using advanced ASP.NET MVC Core 8.0 & 10.0
CSS3.
SQL
Snowflake
DocumentDB
VueJs
Bootstrap 4.1.6.
Unit Testing frameworks.