## Slide 1: Unified Agent Led Shopping
March Month Report

## Slide 2: Agenda
Review of last month
  List of goals achieved in each sprint
  Key takeaways other than goals
Current State
  Challenges and Mitigation plans
Road Ahead
  Product Roadmap (next month, next quarter, long term)
  Resource requirements
  Skill upgrades

## Slide 3: Goals Achieved
Completed
Guided Shopping & Purchase: Enhanced lender research and product recommendation flows, fixed onboarding and routing issues, enabled refinance input collection, and improved rate check tracking and error handling.
Agent & Platform: Upgraded APIs to .NET 10, improved agent delegation, reduced response inconsistencies, refactored guardrails and subgraph execution, and expanded evaluation automation.
UI & Experience: Finalized landing page, resolved mobile/staging UI issues, optimized ChatComponent performance, improved accessibility/metadata, and enhanced offer UI (FHA/VA flags, CX rating prompts).
Automation & Quality: Strengthened eval coverage for lender flows, DNC handling, and recommendation accuracy; improved testing, observability, and reliability.
UX & Experiments: Delivered homepage persona testing, CTAs, and chat-driven engagement experiments.

## Slide 4: Carry Over
V2Solutions :
UALS 2026 (3.1): 2/23-3/09 : (2 points)
UALS 2026 (3.2): 3/09-3/23 : (0 points)
LendingTree :
UALS 2026 (3.1): 2/23-3/09 : (18 points)
UALS 2026 (3.2): 3/09-3/23 : (0 points)

## Slide 5: Reopen Tickets
V2Solutions :
UALS 2026 (3.1): 2/23-3/09 : (4 points)
UALS 2026 (3.1): 3/09-3/23 : (2 points)

## Slide 6: Key takeaways other than goals
2025:
N/A

## Slide 7: Challenges Faced and Mitigation plan

## Slide 8: Project RoadMap
UALS Project Team has Shut Down. UALS is no longer a primary focus, and the ongoing work has been moved to the CXI board.
On the CXI side, there are upcoming items such as “Get Fast Cash” and “No Match” flows, which involve significant frontend development. However, these are still in early stages and not yet ready for development.

## Slide 9: Resources and Skills
N/A