## Slide 1: LT Consumer Website (SEOD)
March Month Report 2026

## Slide 2: Agenda
Review of last month
  List of goals achieved in each sprint
  Key takeaways other than goals
Road Ahead
  Product Roadmap (next month or sprint)
  Resource requirements
  Skill upgrades

## Slide 3: Goals Achieved in March
  Typography & UI Enhancements
  Focus: Improving visual consistency, readability, and UI polish
  Standardized blog H1 to XL (40px) for consistent headline hierarchy
  Fixed mobile typography hierarchy (H3 vs Pull Quote sizing issue)
  Aligned ratings with company logos in review components
  Improved jump link active state alignment in sidebar navigation
  Enhanced ordered list UI (encircled + connected step lists) for better scanability
  Mobile Rendering & Responsiveness Fixes
  Focus: Ensuring consistent experience across devices
  Investigated & fixed content not loading on mobile (nested shortcode issue)
  Resolved tabbed tables disappearing on smaller viewports
  Ensured consistent rendering across Android, iOS, and browsers
  Eliminated dependency on refresh/query string hacks

## Slide 4: Continue….
Shortcode Development & Fixes
Focus: Improving CMS flexibility and content modules
Fixed [articles] shortcode (related content not rendering)
Built reusable Expert Quote shortcode (image, name, title, content)
Fixed shortcode conflicts & nesting issues across templates
Ensured consistent rendering across all page types
Accessibility (A11y) Improvements
Focus: WCAG compliance and better assistive tech support
Fixed Footer “Legal” list semantics (proper list structure)
Corrected Tabs ARIA implementation (tab, tablist, tabpanel relationships)
Removed invalid ARIA roles from shortcode links
Ensured keyboard navigation & screen reader compatibility
Resolved Lighthouse accessibility errors

## Slide 5: Continue….
Table UX & Interaction Improvements
Focus: Better usability for large datasets
Introduced scrollable table container with sticky header
Improved expand/collapse behavior for long tables
Prevented excessive page scrolling for large datasets
Maintained compatibility with search, sorting, filtering
SEO & Indexing Improvements
Focus: Improving crawlability and search performance
Implemented self-referencing canonicals for paginated pages
Prevented incorrect canonicalization to page 1
Ensured paginated pages remain crawlable (no noindex/robots blocking)
Excluded paginated URLs from XML sitemap
Standardized SEO signals across all archive templates

## Slide 6: Continue….
Bug Fixes & Stability Improvements
Focus: Stability and consistent behavior
Fixed jump link active state mismatch
Resolved shortcode rendering inconsistencies
Addressed JavaScript initialization/timing issues
Ensured no regressions across desktop/mobile

## Slide 7: In Progress Ticket
VP - Home insurance calculator (SEOD-1922)

## Slide 8: Metrics & Project Insights:
Reopened Tickets: 1 (It was reopened accidentally by Nihar after the ticket was closed. There are no code changes. (SEOD-1921))
Carryover Tickets: 0

## Slide 9: Story Points
Ticket ID Count SEOD-1967 2 SEOD-2011 2 SEOD-1815 2 SEOD-2013 2 SEOD-1990 3 SEOD-1980 2 SEOD-1981 2 SEOD-1989 3 SEOD-1984 2 SEOD-1986 2 SEOD-1521 3 SEOD-1972 3 Total 28 | 
Total | 20

## Slide 10: Project Roadmap
VP - Discovery: Medicare CTA Redirect Creates Navigation Predictability & Accessibility Risk
VP - Add Logo Link Functionality to [partner-widget]
VP - Add DataPro Collection Attribute to [partner-widget]
VP - Update [partner-widget] Desktop Layout to Match Figma
VP - Add Color Attribute to [calloutquote] Within [partner-widget]
VP - Fix Toggle Text Size in [partner-widget]
VP - Implement Filter Shortcode System
VP - Convert all better banners to partner details shortcode
VP - Change default DataPro Collection Attribute to [partner-widget]
VP - Eliminate Render-Blocking Delivery of Global Theme Stylesheet
VP - Replace AudioEye JavaScript to Resolve Accessibility Statement Blocking in Firefox
VP - Discovery: Automate CTA testing
VP - Update "Terms of Use" & "Privacy Policy" Footer Links
VP - Add attribute to prefill age on quoteboxes when we can guess the user's age
VP - Fix Lint Errors on MR Creation

## Slide 11: Resources and Skills
Resources Requirement – NA
PHP 8
Wordpress
CSS3.
Bootstrap 4.1.6.
React js,Node,Stencil
Unit Testing frameworks.